WEEK 1 PROJECT PLAN

Healthcare Data Analysis Project

30-Day Hospital Readmission Analysis

Prepared by: Isha Tyagi

Internship / Training Task – Week 1

Project duration: 5 weeks | Week 1: approximately 30–35 hours

# 1. Project Overview

This is a hypothetical healthcare data analysis project focused on hospital readmission. Readmission means a patient comes back to the hospital after being discharged. The project will study patterns related to 30-day hospital readmission using a public healthcare dataset.

The five-week project covers planning, data cleaning and preprocessing, exploratory data analysis (EDA), visualization, predictive modeling, and final reporting. This document is the Week 1 planning document.

# 2. Problem Statement

Hospitals collect information about patients, hospital visits, medications, diagnoses, and previous healthcare use. This information can be analyzed to understand patterns associated with hospital readmission.

The project will prepare a systematic approach for studying these patterns and for later predictive modeling. It is an educational project and will not be used to diagnose patients or make individual treatment decisions.

# 3. Main Dataset

| Item | Details |
| --- | --- |
| Main dataset | UCI Diabetes 130-US Hospitals Dataset |
| Purpose | Main dataset for hospital readmission analysis |
| Important target | readmitted – readmission status |
| Project focus | Cleaning, EDA, visualization, and later predictive modeling |
| Tools | Python, Pandas, NumPy, Matplotlib, Seaborn, Scikit-learn, Power BI |

The UCI dataset is selected because it is publicly available and contains healthcare and readmission-related information relevant to this project.

# 4. Literature Review Summary

A literature review means reading previous research and reliable healthcare guidance related to the project. It helps us understand what has already been studied, common methods, and important healthcare data issues.

| Area | Purpose |
| --- | --- |
| Healthcare data analysis | Understand how healthcare data can be examined for useful patterns. |
| Hospital readmission research | Understand why readmission is an important healthcare problem. |
| Electronic health records | Understand how patient and hospital information can be analyzed. |
| Healthcare data ethics | Understand privacy, fairness, transparency, and responsible use. |
| Predictive healthcare research | Understand how predictive models can later be selected and evaluated. |

# 5. Public Healthcare Data Sources

| Source | Use |
| --- | --- |
| UCI Diabetes 130-US Hospitals Dataset | Main dataset for this project. |
| CDC public health data | Optional supporting/reference information. |
| Research papers and healthcare guidance | Background and methodological support. |

MIMIC-IV/PhysioNet is not required because the UCI dataset is sufficient as the main dataset.

# 6. Project Objectives

Understand the structure and meaning of the healthcare dataset.

Identify missing values, duplicates, unusual values, and other data-quality issues.

Prepare a clear data-cleaning methodology.

Perform exploratory data analysis and identify useful patterns.

Plan appropriate visualizations for healthcare data.

Plan predictive modeling for Week 4.

Define suitable evaluation metrics for later model assessment.

Combine all project stages into a final report and recommendations.

# 7. Data Collection Strategy

Obtain the UCI dataset from its public source.

Keep an unchanged copy of the original data.

Create a simple data dictionary for important columns.

Inspect rows, columns, data types, missing values, duplicates, and unusual values.

Document important cleaning and transformation decisions.

Use the cleaned data for later EDA and predictive modeling.

# 8. Example Data Dictionary

| Column | Simple meaning |
| --- | --- |
| age | Patient age group |
| gender | Patient gender |
| time_in_hospital | Number of days spent in hospital |
| num_medications | Number of medications |
| number_inpatient | Previous inpatient visits |
| number_emergency | Previous emergency visits |
| number_outpatient | Previous outpatient visits |
| readmitted | Readmission status |

# 9. Planned Project Workflow

PLAN → DATA COLLECTION → CLEAN & PREPROCESS → EDA → VISUALIZE → PREDICTIVE MODELING → EVALUATE → FINAL REPORT

Week 1 creates the plan. Week 2 covers cleaning and preprocessing. Week 3 covers EDA and visualization. Week 4 covers predictive modeling and algorithm selection. Week 5 covers final evaluation, reporting, and recommendations.

# 10. Ethical Considerations

| Issue | Planned approach |
| --- | --- |
| Privacy | Do not try to identify individual patients. |
| Security | Store project files responsibly. |
| Fairness | Avoid unsupported conclusions when comparing groups. |
| Transparency | Document important analysis and modeling choices. |
| Responsible use | Use findings for educational/analytical purposes, not individual medical decisions. |
| Human control | Do not treat an analytical model as a replacement for healthcare professionals. |

# 11. Risk Assessment and Contingency Planning

| Risk | Possible effect | Contingency plan |
| --- | --- | --- |
| Missing values | May affect analysis | Check missingness and use a documented method. |
| Outliers/unusual values | May distort results | Investigate before deciding how to handle them. |
| Duplicate records | May affect counts | Identify and handle duplicates. |
| Categorical data issues | May create inconsistent groups | Standardize categories and document changes. |
| Technical problems | May delay work | Keep backups and save work regularly. |
| Time limitations | Tasks may remain incomplete | Follow weekly milestones and prioritize required work. |
| Difficulty with ML in Week 4 | Model choices may be unclear | Study the required algorithms and metrics before Week 4. |
| Misuse of findings | Could cause incorrect healthcare interpretation | Clearly state limitations and educational purpose. |

# 12. Resources Required

| Resource | Purpose |
| --- | --- |
| Laptop/computer | Project work |
| Python | Data analysis and preprocessing |
| Pandas and NumPy | Data handling |
| Matplotlib and Seaborn | EDA and visualization |
| Scikit-learn | Predictive modeling in Week 4 |
| Power BI | Dashboard/visual reporting where appropriate |
| Microsoft Word | Weekly reports |
| GitHub | Technical project submission/versioning |
| UCI dataset | Main project data |

# 13. Five-Week Timeline

| Week | Official task | Main work |
| --- | --- | --- |
| Week 1 | Project Planning and Strategy | Plan, literature review, data sources, objectives, timeline, risks, ethics, resources. |
| Week 2 | Data Cleaning and Preprocessing Methodology | Missing values, outliers, normalization, duplicates, categorical data, pseudocode, flowchart. |
| Week 3 | Exploratory Data Analysis and Visualization | Variables, descriptive statistics, charts, correlations, visualization strategy, insights. |
| Week 4 | Predictive Modeling and Algorithm Selection | Algorithms, feature engineering, train/test split, evaluation metrics, model interpretation. |
| Week 5 | Final Evaluation, Reporting and Recommendations | Executive summary, methodology recap, findings, limitations, strategic recommendations. |

The internship instructions estimate approximately 30–35 hours for each weekly task.

# 14. Key Milestones

| Milestone | Expected result |
| --- | --- |
| M1 | Week 1 project plan completed |
| M2 | Week 2 cleaning methodology completed |
| M3 | Week 3 EDA and visualization plan completed |
| M4 | Week 4 predictive modeling plan completed |
| M5 | Week 5 final report and recommendations completed |

# 15. Expected Challenges

Understanding healthcare terminology and dataset columns.

Handling missing, duplicate, and unusual values.

Choosing suitable charts for different variables.

Understanding predictive models and evaluation metrics in Week 4.

Communicating healthcare findings carefully.

Managing time across five weekly tasks.

# 16. Expected Outcome

The expected outcome is a complete simulated healthcare data-analysis project covering planning, data cleaning, EDA, visualization, predictive modeling, evaluation, and final recommendations.

17. References

UCI Machine Learning Repository – Diabetes 130-US Hospitals Dataset.

Centers for Disease Control and Prevention (CDC) – Public Health Data.

World Health Organization (WHO) – Ethics and governance of artificial intelligence for health.

Relevant research literature on hospital readmission and healthcare data analysis.